As a follow-up to the already approved and ongoing Group DNA module development, we have decided to extend the current project scope to include two additional modules: SWOT and Actions.

Background

The overall purpose of the Healthy Groups – Sound Logic initiative is to create a structured framework that combines:

- Data (group health metrics)

- Insight (interpretation of group health)

- Actions (concrete improvement initiatives)

The project is intended to provide a consistent methodology for understanding, developing and improving the health of all EGN peer groups. The DNA module has already been approved as the first vital step in building this framework. The SWOT and Action modules are natural extensions of the same solution and, as discussed in previous meetings, can be added within the existing project.

Requested Scope Extension

1. SWOT Module

For each group, enable registration of:

- Strengths (2–3 bullets)

- Weaknesses (2–3 bullets)

- Opportunities (2–3 bullets)

- Threats (2–3 bullets)

The purpose is to supplement the quantitative data with qualitative insights and reflections from the Network Leader. This to be used

- For Chair Leaders to structure constructive dialogue with Chairs

- For Chairs to ensure updated info to sales on individual peer group level

- For management to keep overview of groups and enable allocation of sales ressources

2. Action Module

For each group, enable registration of key actions for the next 6 months within:

Retention

- 2–3 action points

NPS / Member Satisfaction

- 2–3 action points

Referrals (Member-get-Member)

- 2–3 action points

The purpose is to ensure a clear link between insights and concrete actions.

Design Principle

The SWOT and Action modules should follow the same user experience and structure as the Group DNA module and become part of the overall Group Health workflow.

Next Step (Future Phase)

Following implementation of the Data and Insight framework, the next planned enhancement will be a Group Portfolio / Boston Matrix module, categorizing all groups as:

- Star

- Question Mark

- Cash Cow

- Dog

In parallel, a separate category for:

- New Groups

This is not part of the current request but should be considered the next logical development step.